HiPer Studio

MVHR Design Platform

Strategic & Technical Development Plan

Next Phase: AI-Powered Automation & Commercial Growth

June 2026

| Phase 1 AI Plan Analysis | Phase 2 Intelligent Unit Selection | Phase 3 Duct System Intelligence | Phase 4 Supplier Data Import AI | Phase 5 Company Workspaces | Phase 6 Commercial Review |
| --- | --- | --- | --- | --- | --- |

# 1. Current Architecture Review

This section documents what exists today — the honest baseline against which every phase recommendation is made.

## 1.1 Technology Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Single HTML file (5,917 lines) | Vanilla JS, inline CSS, no build tooling |
| Backend API | Vercel Serverless Functions (Node.js ESM) | api/ directory, one function per route |
| Database | Supabase (PostgreSQL + Auth + Storage) | Row-level security, realtime available but unused |
| Payments | Stripe Checkout + Webhooks | Credit packages, idempotent webhook handler |
| Deployment | Vercel (Hobby plan) | Auto-deploy from GitHub; no CI/CD pipeline |
| Unit Data | 354 PHI-certified units (mvhr_units table) | Synced to localStorage on first load |

## 1.2 Calculation Engine

The airflow calculation follows the PHI/PHPP methodology: design flow is the maximum of three criteria.

| Criterion | Formula | Typical Governing Case |
| --- | --- | --- |
| Occupancy | Persons × 30 m³/h per person | Studios and small apartments |
| Minimum ACH | Floor area × ceiling height × 0.3 ACH | Open-plan large floor areas |
| Extract demand | Sum of wet-room defaults (Kitchen 46, Bathroom 30, WC 20 etc.) | Houses with multiple wet rooms |

Airflow is then distributed proportionally across supply and extract rooms using per-room-type default weights. Duct sizing uses a single fixed diameter (90 mm) with Darcy-Weisbach friction loss and a fixed zeta coefficient for bends. The pressure loss model is simplified: it does not distinguish between radial and trunk-and-branch systems, does not account for fitting types, and does not check for velocity exceedances or balancing across branches.

## 1.3 Unit Selection

The current unit selector applies a single filter: flowMin ≤ designFlow ≤ flowMax. Results are sorted by heat recovery efficiency descending and capped at 8 results. The following PHI-certified data fields exist in the database but are not used in selection logic:

- External static pressure (ext_pressure) — all 354 units share 100 Pa from the PHI database

- Specific fan power (sfp) — available but not weighted

- Noise levels — extract side and supply side dB available, not shown to user

- Humidity recovery — winter and summer values available, ignored in selection

- Frost protection flag — available, not filtered

## 1.4 Data Model (Key Tables)

| Table | Key Columns | Current Gaps |
| --- | --- | --- |
| projects | id, user_id, state_json (blob), plan_state_json (blob), storey_count | No climate zone, no system type, no AI analysis result |
| mvhr_units | phi_cert_id, hr_eff, sfp, flow_min/max, ext_pressure, noise_* | No commercial pricing, no dimensions, no connection sizes, no accessories |
| profiles | credit_balance, company_id, company_role | No climate zone preference, no discipline/role field |
| companies | credit_balance, pool_credits_enabled | No credit allocation limits per member |
| operation_costs | operation, credits, label | No per-tier pricing, no AI operation types |
| credit_packages | credits, price_aud, stripe_price_id | No subscription option, no volume discount |

# 2. Gap Analysis

The following gaps represent the distance between the current state and the target product. Each gap maps to a development phase.

| Gap | Impact | Addressed In |
| --- | --- | --- |
| Room data is entered manually — no plan reading | Floor Plan → Design step is slow and error-prone; the #1 friction point for new users | Phase 1 |
| Unit selection uses only flow range | Designers cannot trust the recommendation; often override manually; competitive tools do multi-factor scoring | Phase 2 |
| Single fixed 90mm duct, radial only | Cannot model Lindab, Spiroware or trunk-and-branch systems; limits addressable market | Phase 3 |
| No supplier data import | Each new manufacturer requires manual database work; blocks partner channel growth | Phase 4 |
| Company backend built, no frontend | Teams signed up but have no dashboard; the multi-user value proposition is invisible | Phase 5 |
| No feature gating by tier | Credits are the only monetisation lever; AI features have no premium pricing | Phase 6 |
| Monolithic HTML file | Cannot tree-shake, code-split, or test; maintainability risk as features grow | Ongoing refactor |
| No climate zone support | Australian climate zones 1–8 drive different design standards; tool cannot auto-select appropriate standard | Phase 2+ |
| BOM has no live pricing | BOM is a count of duct runs; no supplier pricing, no cost estimate | Phase 4+ |

# 3. Phase 1 — AI Plan Analysis

This is the highest-value feature in the roadmap. It removes the largest friction point in the workflow and is the clearest demonstration of AI differentiation over spreadsheet tools.

## 3.1 User Workflow

- User opens a new project and uploads a floor plan (PDF, PNG, JPG, or DXF export)

- The platform sends the image to an AI vision model with a structured extraction prompt

- The AI returns a JSON object: rooms with name, type, estimated area, estimated volume, floor level

- The system auto-populates the room schedule — supply rooms and extract rooms — with recommended airflow defaults applied per room type

- The user reviews, edits, and confirms. They can drag rooms between supply/extract, rename them, adjust areas.

- On confirmation, the standard design calculation runs automatically

## 3.2 AI Model Recommendation

| Model | Vision? | Accuracy | Cost / Analysis | Recommendation |
| --- | --- | --- | --- | --- |
| Claude 3.5 Sonnet | Yes | Excellent | ~$0.10–0.25 | ★★★ Recommended — best structured JSON output, best at reading text labels on plans |
| Claude 3 Haiku | Yes | Good | ~$0.01–0.05 | Good for simple plans; may struggle with complex multi-storey or hand-drawn plans |
| GPT-4o | Yes | Excellent | ~$0.10–0.30 | Strong alternative; slightly higher cost; good JSON fidelity |
| Gemini 1.5 Pro | Yes | Good | ~$0.05–0.15 | Best at large PDF context (long floor plans); worth testing for multi-page PDFs |

Use Claude 3.5 Sonnet as primary, Claude 3 Haiku as a cost-optimised fallback for users on lower tiers. The credit cost for AI analysis should be 3–5 credits (priced to cover ~$0.20 API cost with margin).

## 3.3 Technical Architecture

### Upload Pipeline

- Client uploads file to Supabase Storage bucket plan-images (already exists) via signed upload URL

- Client calls POST /api/ai/analyse-plan { projectId, storagePath, storeyIndex }

- Serverless function downloads the image, converts PDF page to PNG if needed (using pdf2pic or a Vercel-compatible library), sends to Claude Vision API

- Response is parsed, validated, and stored in projects.ai_analysis_json

- Credits are deducted (new operation: ai_plan_analysis, cost: 3 credits)

### AI Extraction Prompt (System Prompt Template)

You are an MVHR design assistant. Analyse this residential floor plan image.

Return ONLY valid JSON with this structure:

{ "rooms": [{ "name": "Master Bedroom", "type": "Master Bedroom",

"area_m2": 14.5, "ceiling_height_m": 2.7, "floor": 0,

"supply_or_extract": "supply", "confidence": 0.9 }] }

Room types: Bedroom/Master Bedroom/Kitchen/Bathroom/Laundry/WC/Living Room/Study/Hallway/Other

### Estimated API Cost Model

| Usage Scenario | Plans/Month | API Cost/Month | Credits Charged | Revenue at $349/10cr |
| --- | --- | --- | --- | --- |
| Small studio (1 storey) | 50 | $5–$12 | 150 cr (50×3) | $524 |
| Active consultancy (3 storeys avg) | 200 | $60–$150 | 600 cr (200×3) | $2,094 |
| Enterprise (daily use) | 1000 | $250–$600 | 3,000 cr | $10,470 |

## 3.4 Database Changes Required

- projects: add ai_analysis_json jsonb — stores raw AI response and user-confirmed room list

- projects: add climate_zone text — e.g. "1", "6", "Alpine" for Australian standards

- operation_costs: add ai_plan_analysis row (3 credits, "AI Floor Plan Analysis", level 2)

- operation_costs: add ai_plan_analysis_storey row (1 credit, "Additional Storey Analysis", level 2)

- New table: plan_analysis_log — stores input image hash, model used, token counts, latency, for cost monitoring

## 3.5 User Experience Notes

- Show a room-by-room confidence indicator (colour-coded). Low-confidence rooms are highlighted for user review.

- Allow the user to redraw or reassign rooms before committing credits. Show a preview of what will be populated before the credit is deducted.

- Provide a "Re-analyse" button that costs 1 additional credit (re_analyse operation) for edge cases.

- If the plan cannot be read (handwritten, very low resolution, blank), return a graceful error and do not deduct credits.

# 4. Phase 2 — Intelligent Unit Selection

The current unit selector is a flow-range filter sorted by HR efficiency. A multi-factor scoring system will dramatically increase the quality and trustworthiness of recommendations and reduce manual overrides.

## 4.1 Scoring Factors

| Factor | Data Source | Weight (default) | Logic |
| --- | --- | --- | --- |
| Flow coverage | mvhr_units.flow_min/max | Required gate | Must contain design flow — units outside range are excluded entirely |
| Available pressure reserve | unit.ext_pressure − calculated system ΔP | 25% | Higher reserve = better performance margin. ESP > system ΔP+30% scores 100%. |
| Heat recovery efficiency | unit.hr_eff | 20% | Normalised to range of eligible units. 90%+ scores max. |
| Specific fan power | unit.sfp | 20% | Lower is better. Inverted normalisation. ≤0.25 Wh/m³ scores max. |
| Sound power | unit.noise_supply / noise_extract | 15% | Weighted average. ≤35 dB scores max. Scaled linearly to 55 dB (scores 0). |
| PHI certification | phi_cert_id present | 10% | Binary: 1 if PHI certified, 0 otherwise |
| Humidity recovery | unit.humidity_winter | 10% | Relevant in climates 4–7. Optional weight, zeroed out in dry climates. |

## 4.2 Four-Category Output

| Category | Selection Logic | Target User |
| --- | --- | --- |
| Best Match | Highest overall weighted score | General recommendation for most projects |
| Best Efficiency | Highest HR efficiency × SFP composite score, flow gate applied | Passive House and ESD projects |
| Best Value | Highest score per credit/price (requires price data — see Phase 4) | Budget-conscious builders and contractors |
| Premium Pick | Highest score with no weight constraint (ignores price) | High-end residential, architect-led projects |

## 4.3 UI — Show the Logic

Each recommended unit must display a scoring breakdown. Users must be able to see why a unit was recommended. This builds trust and reduces support requests.

- Show a mini bar chart per factor: ESP Margin ████░░ 72%, HR Efficiency ██████ 91%, SFP ████░░ 68%…

- Show the governing criterion that drove design flow (occupancy / ACH / extract demand)

- Show the system ΔP estimate and remaining pressure reserve for the selected unit

- Add a "Compare" mode: select any two units from the list and show a side-by-side factor comparison table

## 4.4 Climate Zone Integration

Australian climate zones (NCC 2022 / ABCB) affect humidity weighting. Recommended implementation:

- Add climate_zone to projects (text: "1" through "8" plus "Alpine")

- Add a postcode → climate zone lookup table (available from ABCB) or integrate the NCC API

- When climate zone is 1 or 2 (tropical), set humidity_weight = 0.20 and reduce HR efficiency weight

- When climate zone is 7 or Alpine, set frost_protection_required = true — filter out units without frost protection

# 5. Phase 3 — Duct System Intelligence

The current engine uses a single 90mm diameter, no fitting types, and no system topology distinction. A proper duct engine unlocks: system validation, balancing reports, manufacturer-specific BOM, and noise risk flags.

## 5.1 System Type Architecture

| System Type | Topology | Manufacturers | Current Support |
| --- | --- | --- | --- |
| Radial (ComfoWell / SpeedFit) | Central manifold → individual 90mm ducts to each valve | Zehnder, Fantech, Brink, Vasco, Fantech | Partial — 90mm fixed, no manifold sizing |
| Radial (flexible) | Central manifold → semi-rigid 75mm or 90mm | Ubbink, Domus, Lindab Ventipak | None |
| Trunk & Branch | Main plenum → reducing branches → valve drops | Lindab, Spiroware, local sheet metal | None |
| Hybrid | Manifold on ground floor, trunk on upper floor | Custom/contractor | None |

## 5.2 Calculation Framework

### Radial System

- Inputs: design flow per valve, duct length, number and type of bends, fitting types

- Calculate: velocity → friction loss (Darcy-Weisbach) → fitting losses (from zeta table) → valve ΔP → manifold ΔP → total ΔP per branch

- Index circuit: the branch with highest total ΔP is the design index circuit

- Check: velocity ≤ 3.5 m/s (NCC), noise risk flag if v > 3.0 m/s, balancing check (max/min branch ΔP ratio ≤ 1.5)

### Trunk & Branch System

- Build a tree from manifold to each terminal using a directed graph (nodes = junctions, edges = duct segments)

- Calculate path pressure loss for each terminal as sum of segment losses along the path from root to terminal

- Identify the critical path (highest cumulative ΔP) as the index circuit

- For each non-index branch: calculate available pressure and set damper/volume controller position to balance

- Check: all branch velocities, all junction velocities, total imbalance after dampers

## 5.3 Database Architecture — Manufacturer-Agnostic

The key design principle: new manufacturers are added by inserting data, not by changing code.

- New table: duct_products — manufacturer, product line, type (duct/fitting/manifold/valve), nominal_diameter_mm, pressure_class, zeta_coefficient (for fittings), friction_factor override, dimensions_mm jsonb

- New table: duct_systems — project-level system configuration: system_type, manufacturer, main_duct_diameter, branch_duct_diameter, fitting_library_id

- New table: duct_segment_types — named fitting types (90° elbow, 45° bend, T-junction, reducer, valve, terminal) with default zeta values that manufacturer data can override

- Projects store duct layout as an array of segments in plan_state_json, each referencing a duct_segment_types.id

## 5.4 Checks, Warnings, and Reports

| Check | Threshold | Action on Fail |
| --- | --- | --- |
| Supply velocity | ≤ 3.5 m/s per NCC 2022 Sec J | Warn: highlight duct in red, suggest larger diameter or split into two ducts |
| Extract velocity | ≤ 3.5 m/s per NCC 2022 Sec J | Same as above |
| System ΔP vs unit ESP | System ΔP ≤ unit ESP × 0.85 (15% reserve) | Warn: selected unit may stall; recommend unit with higher ESP |
| Balancing ratio | Max branch ΔP / min branch ΔP ≤ 1.5 | Warn: system will be hard to balance; add dampers or resize |
| Noise risk | Any duct velocity > 3.0 m/s near a habitable room | Flag noise risk — suggest increasing duct size or reducing flow |
| Extract from kitchen | Kitchen extract should not share a branch with bedrooms | Error: route to separate manifold |

# 6. Phase 4 — Supplier Data Import AI

"Upload your supplier catalogue and HiPer Studio builds the database automatically." This is a strategic moat. No competitor offers this.

## 6.1 Import Pipeline Architecture

### Stage 1 — Ingestion

- User uploads file via the admin or company portal (PDF, XLSX, CSV, DOCX)

- File is stored in Supabase Storage bucket supplier-imports

- POST /api/supplier/import { fileStoragePath, supplierId, dataType } is called

- dataType: "unit_catalogue" | "duct_products" | "fitting_products" | "price_list"

### Stage 2 — AI Extraction

- PDF → convert pages to images (pdf2pic) → send each page to Claude Vision with a structured extraction prompt

- XLSX/CSV → read with SheetJS/Papa → format as structured text → send to Claude text API

- Prompt requests JSON with: product_name, flow_min, flow_max, pressure_pa, sfp, hr_efficiency, sound_db, dimensions_mm, connection_sizes, duct_diameter, weight_kg, price_aud (if present)

- Each extracted record gets a confidence score (0.0–1.0) based on completeness and internal consistency

### Stage 3 — Staging and Review

- Extracted records are inserted into supplier_import_staging table with status = "pending_review"

- Company admin or platform admin reviews staged records in a data review table UI

- UI shows: extracted value | confidence | edit field | approve/reject per row

- On approval, records are copied to mvhr_units or duct_products with supplier attribution

### Stage 4 — Enrichment and Normalisation

- After approval, a normalisation job checks units against PHI cert IDs where possible

- Price data is stored separately in supplier_product_prices (supplier_id, product_id, price_aud, effective_date) to track changes over time

## 6.2 Database Schema

- New table: suppliers — id, name, country, website, contact_email, logo_url

- New table: supplier_import_staging — id, supplier_id, import_batch_id, data_type, raw_json, extracted_json, confidence, status (pending/approved/rejected), reviewed_by, reviewed_at

- New table: supplier_product_prices — id, product_id, product_type (unit/duct/fitting), supplier_id, price_aud, currency, effective_date

- mvhr_units: add supplier_id FK, add commercial data (list_price_aud, lead_time_days, stocked_in_au boolean)

## 6.3 Estimated Extraction Costs

| Document Type | Pages | API Cost | Time |
| --- | --- | --- | --- |
| Unit datasheet (single product) | 1–2 | $0.02–0.08 | < 5 seconds |
| Product catalogue (20 units) | 20–40 | $0.30–$1.20 | 20–40 seconds |
| Full system catalogue (100+ pages) | 100+ | $2.00–$8.00 | 2–5 minutes (async) |
| Price list (XLSX, 500 rows) | N/A | $0.05–$0.20 | < 10 seconds |

Supplier import is a platform-admin and company-admin feature. Charge a one-time import fee of 5–15 credits per catalogue, or include unlimited imports in a "Studio" tier.

# 7. Phase 5 — Company Workspaces Frontend

The backend for company accounts, roles, and shared credit pools was implemented in the security remediation phase. This phase builds the frontend experience that makes it visible and useful to end users.

## 7.1 Company Dashboard — Wireframe Recommendations

### Top-level layout (replaces the single-user project list for company members)

- Left sidebar: Company name, member avatars (up to 5), credit balance indicator, navigation: Projects / Members / Credits / Settings

- Main area: tabbed between "All Projects" (shared), "My Projects", "Recent Activity"

- Header bar: company credit pool balance (prominently shown), "Buy Credits" button, user avatar with company role badge

### Company-Level Credit Pool Indicator

- Replace the individual credit badge (⚡ N credits) with a company pool badge when pool_credits_enabled = true

- Show: ⚡ 47 credits (shared) — Pool — with a tooltip listing members and per-member usage this month

- Company owners and admins see a "Manage Credits" link that opens the credit history drawer

## 7.2 Team Members Screen

| UI Element | Detail |
| --- | --- |
| Member list | Table: Avatar / Name / Email / Role badge / Last active / Projects / Actions |
| Role badges | Owner (gold), Admin (blue), Member (grey) — colour-coded inline |
| Invite member | Email input + Role selector (Admin/Member) + Send Invite button; shows pending invites in a separate "Awaiting acceptance" section |
| Remove member | Confirmation dialog: warns that their projects remain in the company workspace |
| Transfer ownership | Owner-only: opens a confirmation flow — must type "TRANSFER" to confirm, emails both parties |
| Role change | Admin can promote/demote Members; Owner can promote/demote Admins |

## 7.3 Shared Projects

- All company members can see all company projects by default (controlled by a company-level setting: "Projects visible to: All Members / Admins Only / Project Owner Only")

- Project cards show: project name, owner avatar, last modified, credit cost to open (if design not yet run)

- Copy project is a first-class company action — any member can copy a project from any other member's workspace

- Project locking: when one user has a project open, show a "Locked by [name]" indicator to other members (using Supabase Presence)

## 7.4 Activity History

- Show a chronological feed: "[User] ran design calculation on [Project]", "[User] purchased 50 credits", "[User] exported BOM for [Project]"

- Filter by: All Activity / Credits / Designs / Exports / Member Changes

- Credits tab shows the company_credit_transactions ledger with member attribution

## 7.5 Company Settings

- Company name and billing email — editable by owner/admin

- Pool credits toggle — enable/disable shared credit pool with clear warning about the behaviour change

- Per-member credit limit — optional: set a monthly spend limit per member from the pool (future feature, flag it in settings now)

- Export: download a CSV of all activity for the last 12 months

# 8. Phase 6 — Commercial Review

## 8.1 What Users Will Pay For vs. Expect Free

| Feature | Paid? | Rationale |
| --- | --- | --- |
| Basic MVHR design calculation (10 credits) | Paid | Core transaction — high willingness to pay; replaces hours of manual PHPP work |
| AI floor plan analysis (3 credits per storey) | Paid | Clear AI differentiation; saves 30–60 min of manual room entry per project |
| Advanced unit selection scoring | Free | Builds trust and adoption; doesn't justify a gate; competitors don't have it |
| Redesign (2 credits) | Paid | Incremental — justified by compute cost |
| BOM export (PDF/XLSX) | Free | Users expect this; gating it causes churn; makes HiPer essential not optional |
| Supplier data import (5–15 credits per catalogue) | Paid | High value for wholesalers and system integrators; admin-level feature |
| Commissioning workflow | Free (basic) / Paid (advanced) | Basic checklist free; auto-generated commissioning report with test data costs credits |
| Company workspace (shared projects) | Paid tier | Requires company plan; price per seat or per month credit bundle |
| Duct system intelligence + pressure report | Paid | Replaces a specialist consultant check; high willingness to pay |
| Climate zone auto-detect from postcode | Free | Reduces friction; increases calculation accuracy; drives engagement |
| PHI-certified unit database access | Free | Already free; remain free — it's table stakes |

## 8.2 Recommended Pricing Tiers

| Tier | Price | Credits / Month | Target User | Key Limits |
| --- | --- | --- | --- | --- |
| Free | $0 | 0 (buy as needed) | Students, occasional users | No AI plan analysis; no company workspace; 3 projects max |
| Designer | $99/mo | 50 credits included | Solo consultants, Passive House designers | AI plan analysis; duct reports; BOM export; single user |
| Studio | $249/mo | 150 credits included | Small practices (2–5 users) | All Designer features; company workspace; shared pool; supplier import |
| Professional | $599/mo | 500 credits included | Larger firms, HVAC contractors | All Studio; 10 users; API access; dedicated support; volume BOM |
| Enterprise | Custom | Unlimited or large bundle | National builders, large consultancies | SSO, custom integrations, SLA, training |

## 8.3 Competitive Positioning

| Capability | HiPer Studio (after Phase 1–4) | Ventplan | Spreadsheet workflow |
| --- | --- | --- | --- |
| AI floor plan reading | ✅ Phase 1 | ❌ | ❌ |
| PHI-certified unit database | ✅ 354 units | Partial | Manual lookup |
| Multi-factor unit scoring | ✅ Phase 2 | Basic | ❌ |
| Duct pressure & balancing | ✅ Phase 3 | ✅ Established | Manual/estimate |
| Supplier catalogue import | ✅ Phase 4 | ❌ | ❌ |
| Team workspaces | ✅ Phase 5 | ❌ | Google Drive workaround |
| Stripe-integrated billing | ✅ | ❌ (invoice-based) | N/A |
| Cloud / browser-based | ✅ | Desktop app (Windows only) | ✅ (Google Sheets) |
| Australian climate zones | ✅ Phase 2 | ❌ | Manual |
| Commissioning reports | ✅ (basic) | ❌ | Manual templates |

## 8.4 AI Feature Justification for Premium Pricing

- AI plan analysis saves 30–60 minutes per project. At a consultant rate of $120/hr, that's $60–$120 saved per design. Charging 3 credits ($10.47 at single-design pricing) is well below the value delivered.

- Supplier catalogue import replaces manual data entry that would take 2–8 hours per catalogue. Even at $50 one-off import credit cost, the ROI is immediate.

- Duct system intelligence with a balancing report replaces a specialist check that would cost $200–$400 externally. This justifies the Studio/Professional tier on its own.

# 9. Development Roadmap

Ordered by revenue impact × user value × ease of implementation. Phase 1 (AI Plan) and Phase 2 (Unit Scoring) deliver the highest return per development hour and should be prioritised.

| Phase | Key Deliverables | Estimated Effort | Revenue Impact | Priority |
| --- | --- | --- | --- | --- |
| 1 — AI Plan | Upload pipeline, Claude Vision integration, room schedule auto-population, confidence UI, 3-credit gate | 3–4 weeks | ⬆⬆⬆ High | 1st |
| 2 — Unit Score | Multi-factor scoring, four-category output, score breakdown UI, climate zone field | 1–2 weeks | ⬆⬆ Medium (retention) | 2nd |
| 5 — Company UI | Company dashboard, team management UI, shared project browser, activity feed, pool toggle | 2–3 weeks | ⬆⬆⬆ High (unlocks Studio tier) | 3rd |
| 6 — Commercial | Implement tier gating, subscription billing (Stripe), upgrade/downgrade flows, pricing page | 1–2 weeks | ⬆⬆⬆ Very High | 4th |
| 4 — Supplier AI | File ingestion pipeline, AI extraction, staging review UI, supplier DB, price tracking | 3–4 weeks | ⬆⬆ Medium (enables upsell) | 5th |
| 3 — Duct Engine | Graph-based pressure model, multi-diameter, trunk & branch, check engine, balance report | 4–6 weeks | ⬆⬆ Medium (Professional tier) | 6th |

## 9.1 Parallel Technical Foundations

These work items do not gate the phases above but should progress in parallel:

- Begin modularising index.html into ES modules (auth.js, credits.js, calculation.js, units.js, plan.js). Target: reduce to < 500 lines of HTML by end of Phase 3.

- Add Vitest unit tests for the calculation engine (calculate(), ductPressureLoss(), scoring functions). Target: 80% coverage on calculation logic before Phase 3.

- Add Logflare or Axiom structured logging to all API routes. Essential before AI costs run at scale.

- Move Supabase anon key and URL to build-time environment variables (Vite config). Unblock the modularisation above.

## 9.2 Database Changes Summary (all phases)

| Table / Change | Phase | Type |
| --- | --- | --- |
| projects: add ai_analysis_json jsonb, climate_zone text, system_type text | 1+2 | ALTER TABLE |
| operation_costs: add ai_plan_analysis, ai_plan_analysis_storey rows | 1 | INSERT |
| New table: plan_analysis_log (cost/latency monitoring) | 1 | CREATE TABLE |
| New table: suppliers (supplier registry) | 4 | CREATE TABLE |
| New table: supplier_import_staging (AI extraction staging) | 4 | CREATE TABLE |
| New table: supplier_product_prices (price history) | 4 | CREATE TABLE |
| New table: duct_products (manufacturer duct/fitting catalogue) | 3 | CREATE TABLE |
| New table: duct_systems (project-level duct configuration) | 3 | CREATE TABLE |
| mvhr_units: add supplier_id FK, list_price_aud, stocked_in_au | 4 | ALTER TABLE |
| credit_packages: add plan_tier (free/designer/studio/professional/enterprise) | 6 | ALTER TABLE |
| profiles: add plan_tier, subscription_id (Stripe) | 6 | ALTER TABLE |

# 10. Decisions Required Before Development Begins

The following decisions must be confirmed before a single line of Phase 1 code is written. They affect architecture, cost, and commercial model.

| Decision | Options | Recommendation |
| --- | --- | --- |
| AI provider for plan analysis | Anthropic Claude / OpenAI GPT-4o / Google Gemini / fine-tuned open model | Start with Claude 3.5 Sonnet (best JSON fidelity). A/B test GPT-4o if accuracy is insufficient on complex plans. |
| Credit cost for AI plan analysis | 1 credit / 3 credits / 5 credits / subscription-only | 3 credits per storey ($10.47 at single-design rate). Covers API cost with margin. Low enough not to deter adoption. |
| Subscription billing model | Credits only / Credits + subscription / Subscription only | Move to hybrid: subscriptions include a monthly credit bundle; ad-hoc credits still purchasable. Implement in Phase 6 using Stripe Billing. |
| Duct system priority | Radial first / Trunk & branch first / Both simultaneously | Radial first — it is the existing model and the most common AU residential system. Add trunk & branch in Phase 3b. |
| Supplier import access | Platform admin only / Company admin / All users (paid) | Company admin for own suppliers; platform admin for global unit DB. Charge per-import in credits. |
| Monolith migration pace | Big-bang rewrite / Incremental extraction / Leave as-is | Incremental — extract one module per sprint alongside feature work. Big-bang rewrite is too risky with live users. |

## 10.1 Recommended First Sprint (2 weeks)

- Day 1–2: Set up Anthropic API key in Vercel environment. Write the plan analysis prompt. Test against 5 real floor plans manually.

- Day 3–4: Build POST /api/ai/analyse-plan serverless function. Handle PDF→PNG conversion. Parse and validate JSON response.

- Day 5–7: Add credit gate (3 credits, ai_plan_analysis operation). Store result in projects.ai_analysis_json. Return structured room list to client.

- Day 8–10: Build the room schedule auto-population UI. Show confidence indicators. Allow user to edit before confirming.

- Day 11–12: Add plan_analysis_log for cost monitoring. Add ai_plan_analysis_storey (1 credit) for subsequent storeys.

- Day 13–14: QA on 20+ real plans. Tune the prompt. Ship to production behind a "Beta" label.

This plan is a living document. Priorities should be reassessed after Phase 1 ships based on user adoption data and credit usage patterns.